# Feature Ticket List

## Project: NeuroAdapt

Source PRD: NeuroAdapt Product Requirements Document, Team DSY, TechForGood 2026.

This ticket list breaks the MVP into buildable tasks that can be used directly by an AI coding tool or engineering team. It follows the PRD scope: Chrome extension first, in-place text simplification, Bionic Reading mode, Focus Mode, JWT auth, MongoDB profile sync, and an LLM-backed backend. The MVP is meant to be demonstrable in a single live session with a clear before/after transformation.

### Priority Legend

- Must-have for launch = required for the Month 1 MVP

- Should-have = important, but can ship after the first demo

- Nice-to-have = later release only

## 1) Project Foundation

### Ticket 1.1 — Initialize repo structure for extension, backend, and shared config

Priority: Must-have for launch
Depends on: None

Description: Set up the monorepo or clearly separated project folders for the Chrome extension frontend, Node.js/Express backend, database models, shared utilities, and environment configuration.

Acceptance criteria:

- Extension, backend, and shared folders exist with clean separation.

- App runs locally without missing imports or broken scripts.

- Environment variables are loaded from .env files.

- Basic build and start commands are documented.

- A health-check endpoint is available on the backend.

AI coding prompt: Create the initial project scaffold for NeuroAdapt with a Chrome extension UI, Node.js/Express API, MongoDB-ready backend structure, and shared utility modules.

### Ticket 1.2 — Define common API response and error format

Priority: Must-have for launch
Depends on: Ticket 1.1

Description: Create a consistent response format for all backend endpoints so the extension can handle success, failure, and validation errors predictably.

Acceptance criteria:

- Success responses include a standard shape with message and data.

- Error responses include a code and safe user-facing message.

- Validation errors are separated from server errors.

- Frontend can display all responses consistently.

AI coding prompt: Implement a shared API response contract for NeuroAdapt with success, validation, auth, and server error formats.

## 2) Authentication and User Accounts

### Ticket 2.1 — Implement email/password registration and login

Priority: Must-have for launch
Depends on: Ticket 1.1, Ticket 1.2

Description: Add basic account creation and login for users who want cloud sync. Passwords must be stored securely.

Acceptance criteria:

- Users can register with email and password.

- Passwords are hashed before saving.

- Login validates credentials correctly.

- Duplicate email registration is blocked.

- Invalid login returns a safe error.

AI coding prompt: Build secure email/password signup and login for NeuroAdapt using hashed passwords and predictable auth responses.

### Ticket 2.2 — Implement JWT session auth

Priority: Must-have for launch
Depends on: Ticket 2.1

Description: Create token-based login sessions so the extension and dashboard can remember the user across requests.

Acceptance criteria:

- JWT is issued on successful login.

- Protected endpoints reject missing or invalid tokens.

- Token expiry is handled gracefully.

- Logout invalidates the active session on the client.

AI coding prompt: Add JWT authentication for NeuroAdapt with protected routes and secure session handling.

### Ticket 2.3 — Add Google sign-in support

Priority: Should-have
Depends on: Ticket 2.2

Description: Allow users to sign in with Google as an easier onboarding path.

Acceptance criteria:

- Google login works end to end.

- New accounts are created automatically if needed.

- Existing users are matched by email.

- Failed OAuth login shows a clear error.

AI coding prompt: Integrate Google OAuth login into NeuroAdapt and connect it to the existing user model.

## 3) User Profile and Preference Sync

### Ticket 3.1 — Create user profile schema in MongoDB

Priority: Must-have for launch
Depends on: Ticket 1.1, Ticket 2.2

Description: Define the database model for user accounts and accessibility preferences.

Acceptance criteria:

- User schema stores email, auth metadata, and preference fields.

- Preference fields support font size, theme, simplification level, and Bionic mode state.

- Schema supports future expansion without major rewrite.

AI coding prompt: Design the MongoDB user profile schema for NeuroAdapt with accessibility preferences and auth data.

### Ticket 3.2 — Build profile load and save endpoints

Priority: Must-have for launch
Depends on: Ticket 3.1, Ticket 2.2

Description: Let logged-in users fetch and update their accessibility preferences.

Acceptance criteria:

- User profile loads after login.

- Changes to preferences save successfully.

- Users can only access their own profile.

- Errors are returned cleanly if the token is invalid.

AI coding prompt: Create secure profile endpoints for NeuroAdapt so users can load and update their accessibility settings.

### Ticket 3.3 — Auto-load preferences on extension startup

Priority: Must-have for launch
Depends on: Ticket 3.2

Description: When the extension opens, it should read the saved settings and apply them automatically.

Acceptance criteria:

- Saved theme, font size, simplification level, and Bionic state load on startup.

- Local fallback works if the user is not logged in.

- The UI reflects the saved state immediately.

AI coding prompt: Implement startup preference hydration for the NeuroAdapt extension and apply stored accessibility settings automatically.

## 4) Extension UI and Core Navigation

### Ticket 4.1 — Build the floating extension widget

Priority: Must-have for launch
Depends on: Ticket 1.1

Description: Create the always-available widget on the page that gives access to Simplify, Bionic Mode, and Focus Mode.

Acceptance criteria:

- Widget appears on supported webpages.

- Widget is draggable or at least unobtrusive.

- Core actions are clearly visible.

- Widget works without breaking normal page interaction.

AI coding prompt: Create the NeuroAdapt floating widget UI with action buttons for simplify, focus mode, and bionic mode.

### Ticket 4.2 — Build extension popup and onboarding flow

Priority: Must-have for launch
Depends on: Ticket 4.1

Description: Add a welcome popup with a short onboarding flow that helps users choose their accessibility profile.

Acceptance criteria:

- First-time users see onboarding.

- User can choose a starting profile like Dyslexia, ADHD, Elderly, or Just Exploring.

- Recommended defaults are applied from the chosen profile.

- Onboarding does not repeat unnecessarily.

AI coding prompt: Build the NeuroAdapt onboarding popup with profile selection and preset application.

## 5) AI-Powered Lexical Simplification

### Ticket 5.1 — Build text selection capture in the content script

Priority: Must-have for launch
Depends on: Ticket 4.1

Description: Detect highlighted text on any page and send only the selected text to the backend.

Acceptance criteria:

- User can highlight text and trigger simplification.

- The selected paragraph or range is captured correctly.

- Empty selections are blocked.

- Selection capture works on common text-based websites.

AI coding prompt: Implement text selection capture in the NeuroAdapt content script and prepare selected text for backend simplification.

### Ticket 5.2 — Create simplify API endpoint with LLM integration

Priority: Must-have for launch
Depends on: Ticket 1.2, Ticket 2.2, Ticket 5.1

Description: Send selected text to the backend, call the chosen LLM provider, and return a simplified version.

Acceptance criteria:

- Endpoint accepts selected text and simplification level.

- JWT is validated before processing.

- Backend calls the LLM provider successfully.

- Response is returned in a clean structured format.

- Errors are handled without exposing secrets.

AI coding prompt: Build the NeuroAdapt simplify endpoint with JWT validation, LLM API integration, and structured response formatting.

### Ticket 5.3 — Replace selected text in-place on the page

Priority: Must-have for launch
Depends on: Ticket 5.2

Description: Inject the simplified text back into the page where the original text was selected.

Acceptance criteria:

- Simplified text appears in the same location as the original.

- User can visually tell what changed.

- Original content can be restored or toggled if needed.

- Layout does not break after replacement.

AI coding prompt: Implement in-place text replacement for NeuroAdapt so simplified text appears directly on the page.

### Ticket 5.4 — Add simplification levels

Priority: Must-have for launch
Depends on: Ticket 5.2

Description: Support Basic, Standard, and Academic simplification levels.

Acceptance criteria:

- User can choose a simplification level.

- Backend prompt changes based on selected level.

- Each level produces output with the expected readability style.

- Default level is stored in user preferences.

AI coding prompt: Add multiple simplification modes to NeuroAdapt and route the selected mode into the LLM prompt.

## 6) Bionic / Focused Reading Mode

### Ticket 6.1 — Implement Bionic Reading algorithm

Priority: Must-have for launch
Depends on: Ticket 4.1

Description: Bold the first 40–50% of each word to make reading easier for users with attention or reading challenges.

Acceptance criteria:

- The algorithm works on text-bearing DOM content.

- Toggle on/off works instantly.

- It does not require a backend request.

- Page content remains readable after transformation.

AI coding prompt: Create the NeuroAdapt Bionic Reading mode that bolds the first portion of each word directly in the browser.

### Ticket 6.2 — Add Bionic mode state persistence

Priority: Should-have
Depends on: Ticket 6.1, Ticket 3.2

Description: Remember whether Bionic mode is enabled across sessions for logged-in users.

Acceptance criteria:

- Mode state persists after refresh or relaunch.

- Setting syncs to the user profile when logged in.

- Local fallback works for guest usage.

AI coding prompt: Persist the NeuroAdapt Bionic mode state across sessions and sync it to the user profile when available.

## 7) Focus Mode and Visual Accessibility

### Ticket 7.1 — Build DOM decluttering for Focus Mode

Priority: Must-have for launch
Depends on: Ticket 4.1

Description: Remove distractions like sidebars, ads, cookie banners, and popups so the user can focus on the core content.

Acceptance criteria:

- Non-content elements are hidden or removed safely.

- Core article or main content remains visible.

- Exit Focus Mode restores the original page.

- The feature works on a range of websites without crashing.

AI coding prompt: Implement NeuroAdapt Focus Mode by identifying and hiding distracting page elements while preserving the main content.

### Ticket 7.2 — Add OpenDyslexic font toggle

Priority: Must-have for launch
Depends on: Ticket 7.1, Ticket 3.2

Description: Let users switch the main reading font to OpenDyslexic.

Acceptance criteria:

- Toggle changes the font immediately.

- The selection is saved in preferences.

- The page remains usable with the new font.

AI coding prompt: Add an OpenDyslexic font toggle to NeuroAdapt and make it apply instantly in Focus Mode and normal mode.

### Ticket 7.3 — Add theme controls and high-contrast presets

Priority: Must-have for launch
Depends on: Ticket 7.1, Ticket 3.2

Description: Support Light, Dark, Yellow-on-Black, and Cream themes for comfortable reading.

Acceptance criteria:

- Theme changes apply instantly.

- Theme choice is saved.

- Text remains readable across all themes.

- Contrast is strong enough for accessibility.

AI coding prompt: Create theme switching for NeuroAdapt with light, dark, yellow-on-black, and cream reading modes.

## 8) Caching and Performance

### Ticket 8.1 — Add simplification cache in MongoDB

Priority: Must-have for launch
Depends on: Ticket 5.2, Ticket 3.1

Description: Store simplified results so repeated requests for the same text can return faster.

Acceptance criteria:

- Identical text can be detected and cached.

- Cache hit returns faster than a fresh LLM call.

- Cache does not store sensitive user data unnecessarily.

- Cached data is tied to the correct simplification level.

AI coding prompt: Implement a MongoDB cache layer for NeuroAdapt simplification results to reduce duplicate LLM calls.

### Ticket 8.2 — Add backend rate limiting and request protection

Priority: Must-have for launch
Depends on: Ticket 1.2, Ticket 2.2, Ticket 5.2

Description: Prevent abuse by limiting repeated auth and AI calls.

Acceptance criteria:

- Auth and simplify endpoints are rate-limited.

- Users receive a clear message when the limit is hit.

- Backend does not overload on repeated requests.

AI coding prompt: Add rate limiting and request protection to NeuroAdapt for auth and AI-powered endpoints.

## 9) Error Handling and Safe Failures

### Ticket 9.1 — Create frontend loading and error states

Priority: Must-have for launch
Depends on: Ticket 4.1, Ticket 5.2, Ticket 7.1

Description: Show users clear loading indicators, non-blocking alerts, and safe fallback messages.

Acceptance criteria:

- Loading states appear during API calls.

- Errors are readable and non-technical.

- The app does not freeze when a request fails.

- The user can retry actions.

AI coding prompt: Add polished loading and error handling states across the NeuroAdapt extension UI.

### Ticket 9.2 — Add backend validation and safe failure responses

Priority: Must-have for launch
Depends on: Ticket 1.2

Description: Validate inputs for auth, preferences, and simplification requests and fail safely when data is invalid.

Acceptance criteria:

- Invalid input is rejected before processing.

- Unsafe payloads are not passed to the LLM.

- Errors never expose secrets or stack traces.

- Validation messages are useful for debugging.

AI coding prompt: Implement backend validation and safe error handling for all NeuroAdapt endpoints.

## 10) Launch Demo and Testing

### Ticket 10.1 — Build end-to-end demo flow for the MVP

Priority: Must-have for launch
Depends on: Tickets 4.1, 5.2, 5.3, 6.1, 7.1, 7.2, 7.3

Description: Make sure the core demo flow works in one clean session: install, open page, highlight text, simplify, toggle Bionic mode, enter Focus Mode, and restore the page.

Acceptance criteria:

- Demo works on a real website.

- The before/after difference is obvious.

- No manual setup is needed during the demo.

- The flow can be repeated reliably.

AI coding prompt: Create the full NeuroAdapt demo flow so a non-technical judge can see the product transform a webpage live.

### Ticket 10.2 — Add QA checks on real websites

Priority: Must-have for launch
Depends on: Ticket 10.1

Description: Test the extension on multiple real-world pages to confirm that selection, simplification, Bionic mode, and Focus Mode behave correctly.

Acceptance criteria:

- Tested on a range of common websites.

- Failures are logged and fixed.

- Extension does not break on standard article pages.

- Known edge cases are documented.

AI coding prompt: Write QA-ready test coverage and manual verification steps for NeuroAdapt on real websites.

## 11) Post-MVP / V2 Tickets

### Ticket 11.1 — Add text-to-speech overlay

Priority: Nice-to-have
Depends on: Ticket 10.1

Description: Read simplified text aloud for users who still struggle with reading.

Acceptance criteria:

- User can play and pause speech.

- Voice output follows the displayed simplified text.

- Speech controls are easy to access.

AI coding prompt: Add a text-to-speech overlay to NeuroAdapt for simplified content playback.

### Ticket 11.2 — Add multilingual simplification support

Priority: Nice-to-have
Depends on: Ticket 5.2

Description: Support simplification in Hindi and Marathi using a regional language API.

Acceptance criteria:

- User can select a target language.

- Simplification output appears in the selected language.

- Fallback works if the language API fails.

AI coding prompt: Extend NeuroAdapt to simplify text into Hindi and Marathi with a multilingual backend path.

### Ticket 11.3 — Add image-to-context alt-text generation

Priority: Nice-to-have
Depends on: Ticket 10.1

Description: Generate simplified descriptions for charts and complex images.

Acceptance criteria:

- User can request alt-text for an image.

- Output is concise and readable.

- Failure states are handled safely.

AI coding prompt: Build image-to-context support for NeuroAdapt so complex images can be described in simplified language.

### Ticket 11.4 — Add reading history and comprehension summary

Priority: Nice-to-have
Depends on: Ticket 3.1, Ticket 8.1

Description: Store a history of user reading actions and summarize past simplified content.

Acceptance criteria:

- User can view previous sessions.

- Saved summaries are easy to read.

- Data is scoped to the correct user.

AI coding prompt: Create a reading history and comprehension summary feature for NeuroAdapt.

### Ticket 11.5 — Add usage analytics dashboard

Priority: Nice-to-have
Depends on: Ticket 11.4

Description: Show usage metrics for engagement and future B2B reporting.

Acceptance criteria:

- Analytics are shown in a clear dashboard.

- Only allowed users can view analytics.

- Metrics are based on real product activity.

AI coding prompt: Build an analytics dashboard for NeuroAdapt that summarizes usage and engagement data.

## Recommended Build Order

- Project foundation and shared API rules

- Authentication and user profiles

- Floating widget and onboarding

- Simplification engine

- Bionic mode and Focus Mode

- Caching, rate limiting, and safe errors

- Demo flow and QA

- V2 features after the MVP is stable

## MVP Scope Reminder

For Month 1, keep the build focused on:

- Chrome extension widget

- Highlight and simplify text

- Bionic / Focused Reading mode

- Focus Mode declutter view

- JWT auth and MongoDB preferences

- LLM integration with cache

- Strong demo flow and reliable QA

This is the cleanest path to a live, judge-friendly prototype.